# RecruitIQ — Product Requirements Document (PRD)

Version: 1.0
Status: Draft
Project Type: Capstone Project
Last Updated: March 2026

## Table of Contents

- Project Overview

- Goals & Objectives

- Stakeholders & User Roles

- Scope

- Functional Requirements

  - 5.1 Authentication & Authorization

  - 5.2 Job Management

  - 5.3 CV Upload & Pre-processing

  - 5.4 AI CV Parsing

  - 5.5 AI Scoring Engine

  - 5.6 AI Summary & Recommendation

  - 5.7 Candidate Dashboard & Review

  - 5.8 Shortlist & Decision Management

  - 5.9 Reporting & Export

- Non-Functional Requirements

- System Architecture

- Data Model

- AI Integration Design

- UI/UX Requirements

- User Stories

- Acceptance Criteria

- Development Roadmap

- Risks & Mitigations

- Appendix

## 1. Project Overview

### 1.1 Product Name

RecruitIQ — Smart CV Screening Powered by AI

### 1.2 Problem Statement

Hiring teams at organizations of all sizes face a common bottleneck: manual CV screening is slow, inconsistent, and prone to human bias. When a job posting receives 50–200 applications, HR officers must individually read and compare each CV against the job description — a process that often takes days, is subjective, and can overlook strong candidates with unconventional CV formats.

### 1.3 Proposed Solution

RecruitIQ is a web-based application that automates the CV screening pipeline using a Large Language Model (LLM) API. HR officers input a Job Description (JD) and upload candidate CVs in bulk. The system then automatically: - Parses each CV into a structured candidate profile - Scores each candidate against the JD using weighted criteria - Summarizes each candidate in plain language with a recommendation label - Ranks and compares candidates on an interactive dashboard

### 1.4 Project Context

| Attribute | Details |
| --- | --- |
| Project Type | Capstone / Academic project |
| Development Team | Individual or small team (2–4 members) |
| Target Duration | 8 weeks |
| Tech Stack | Java 17, Spring Boot 3.x, Thymeleaf, Bootstrap 5, PostgreSQL, LLM API |
| AI Provider | Anthropic Claude API or OpenAI GPT-4o API |
| Deployment Target | Local / localhost or simple cloud VPS |

## 2. Goals & Objectives

### 2.1 Primary Goals

- Build a functional full-stack web application demonstrating end-to-end AI integration

- Reduce CV screening time from hours/days to minutes per job posting

- Provide consistent, explainable, and structured AI-driven candidate evaluation

### 2.2 Secondary Goals

- Demonstrate prompt engineering techniques for structured JSON output from LLMs

- Apply Spring Boot best practices: layered architecture, dependency injection, async processing

- Produce a portfolio-ready project showcasing real-world AI application development

### 2.3 Success Metrics

| Metric | Target |
| --- | --- |
| CV processing time (per CV) | ≤ 15 seconds end-to-end |
| Batch processing (10 CVs) | ≤ 90 seconds total |
| CV parsing field accuracy | ≥ 85% on well-formatted CVs |
| System uptime during demo | 100% |
| HR user task completion | All core flows completable without assistance |

## 3. Stakeholders & User Roles

### 3.1 Stakeholders

| Stakeholder | Interest |
| --- | --- |
| Academic Supervisor | Evaluates technical depth, completeness, and documentation quality |
| Development Team | Builds and maintains the application |
| Demo Users (HR Officers) | Use the system during presentation/evaluation |

### 3.2 User Roles

#### Role 1: Administrator (Admin)

- Manages system users (create, deactivate HR accounts)

- Views system-wide statistics and logs

- Configures AI settings (API key, model selection)

#### Role 2: HR Officer

- Primary user of the application

- Creates and manages job postings

- Uploads candidate CVs

- Reviews AI-generated results

- Makes shortlist decisions

Note: For the capstone scope, Admin and HR Officer may be combined into a single role to reduce complexity.

## 4. Scope

### 4.1 In Scope

- User authentication (login/logout) with role-based access

- Job posting creation and management

- Bulk CV upload (PDF and DOCX formats)

- AI-powered CV text extraction and structured parsing

- AI-powered multi-criteria scoring against JD

- AI-generated candidate summaries and recommendation labels

- Candidate ranking dashboard with filters

- Side-by-side candidate comparison with radar chart

- Shortlist management (Shortlisted / On Hold / Rejected) with HR notes

- Export of shortlisted candidates as PDF or Excel

### 4.2 Out of Scope

- Automated email notifications to candidates

- Chatbot pre-screening module

- Job board integrations (LinkedIn, VietnamWorks, etc.)

- Mobile application

- Multi-tenancy (multiple organizations)

- Real-time collaborative review between multiple HR users

## 5. Functional Requirements

### 5.1 Authentication & Authorization

| ID | Requirement | Priority |
| --- | --- | --- |
| AUTH-01 | The system shall allow users to log in using email and password | Must Have |
| AUTH-02 | The system shall use JWT tokens to manage authenticated sessions | Must Have |
| AUTH-03 | The system shall enforce role-based access control (Admin, HR Officer) | Must Have |
| AUTH-04 | The system shall redirect unauthenticated users to the login page | Must Have |
| AUTH-05 | The system shall allow users to log out and invalidate their session token | Must Have |
| AUTH-06 | The system shall allow Admin to create and deactivate user accounts | Should Have |

### 5.2 Job Management

| ID | Requirement | Priority |
| --- | --- | --- |
| JOB-01 | HR Officer can create a new job posting with: title, department, location, deadline, and JD text | Must Have |
| JOB-02 | HR Officer can specify required skills, minimum years of experience, and required education level per job | Must Have |
| JOB-03 | HR Officer can edit an existing job posting | Must Have |
| JOB-04 | HR Officer can close a job posting (no further CVs accepted) | Must Have |
| JOB-05 | HR Officer can view a list of all job postings with status (Open / Closed) | Must Have |
| JOB-06 | HR Officer can delete a job posting with no associated candidates | Should Have |
| JOB-07 | System displays the number of candidates per job posting in the job list | Should Have |

### 5.3 CV Upload & Pre-processing

| ID | Requirement | Priority |
| --- | --- | --- |
| CV-01 | HR Officer can upload one or multiple CV files at once for a specific job posting | Must Have |
| CV-02 | System accepts PDF and DOCX file formats only | Must Have |
| CV-03 | System rejects files exceeding 5 MB per file with a clear error message | Must Have |
| CV-04 | System extracts raw text from PDF files using Apache PDFBox | Must Have |
| CV-05 | System extracts raw text from DOCX files using Apache POI | Must Have |
| CV-06 | System stores the original file, raw extracted text, and metadata (filename, upload timestamp, job_id) | Must Have |
| CV-07 | System displays upload progress and per-file processing status to the HR Officer | Should Have |
| CV-08 | System allows HR Officer to remove a CV before AI processing begins | Should Have |
| CV-09 | Duplicate file detection: system warns if the same filename is uploaded twice for the same job | Could Have |

### 5.4 AI CV Parsing

| ID | Requirement | Priority |
| --- | --- | --- |
| PARSE-01 | System sends extracted CV text to the LLM API with a structured parse prompt | Must Have |
| PARSE-02 | LLM returns a valid JSON object containing: name, email, phone, location, education history, work experience, skills, certifications, languages | Must Have |
| PARSE-03 | System validates the JSON structure returned by the LLM before saving | Must Have |
| PARSE-04 | Parsed data is persisted to the parsed_profiles table as a JSONB column | Must Have |
| PARSE-05 | System handles LLM API errors gracefully: marks candidate status as ERROR and logs the failure | Must Have |
| PARSE-06 | System retries failed parsing requests up to 2 times before marking as ERROR | Should Have |
| PARSE-07 | Parsed profile is displayed in a readable structured view on the candidate detail page | Must Have |

### 5.5 AI Scoring Engine

| ID | Requirement | Priority |
| --- | --- | --- |
| SCORE-01 | System sends both the JD text and the parsed candidate profile to the LLM API for scoring | Must Have |
| SCORE-02 | LLM returns a JSON scoring object with: total score (0–100) and breakdown per criterion | Must Have |
| SCORE-03 | Scoring criteria and weights are: Skills Match (35%), Experience Relevance (30%), Education Fit (20%), Certifications (10%), Language & Soft Skills (5%) | Must Have |
| SCORE-04 | LLM returns a brief reasoning text (1–2 sentences) explaining the score for each criterion | Must Have |
| SCORE-05 | All scores and reasoning are persisted to the score_records table | Must Have |
| SCORE-06 | System handles scoring API errors gracefully and retries up to 2 times | Should Have |
| SCORE-07 | Scoring criteria weights shall be configurable by Admin in a future version | Could Have |

### 5.6 AI Summary & Recommendation

| ID | Requirement | Priority |
| --- | --- | --- |
| SUM-01 | System sends the JD and candidate profile to the LLM API for summary generation | Must Have |
| SUM-02 | LLM returns a plain-language summary of 3–5 sentences highlighting key strengths and gaps | Must Have |
| SUM-03 | LLM returns a recommendation label: STRONG_MATCH, POTENTIAL_MATCH, or NOT_RECOMMENDED | Must Have |
| SUM-04 | Summary and recommendation label are persisted to the ai_summaries table | Must Have |
| SUM-05 | Summary is displayed prominently on the candidate detail page | Must Have |
| SUM-06 | Recommendation label is displayed as a color-coded badge on the candidate list | Must Have |

### 5.7 Candidate Dashboard & Review

| ID | Requirement | Priority |
| --- | --- | --- |
| DASH-01 | HR Officer can view a ranked list of all candidates for a specific job, sorted by total AI score descending | Must Have |
| DASH-02 | The candidate list displays: name, total score, recommendation badge, shortlist status, and upload date | Must Have |
| DASH-03 | HR Officer can filter candidates by: minimum score, required skill, years of experience, education level | Should Have |
| DASH-04 | HR Officer can click a candidate to view the full detail page (parsed profile, score breakdown, AI summary, original CV link) | Must Have |
| DASH-05 | HR Officer can select 2–4 candidates and open a side-by-side comparison view | Should Have |
| DASH-06 | The comparison view displays a radar chart (Chart.js) visualizing the 5 scoring criteria per candidate | Should Have |
| DASH-07 | HR Officer can search candidates by name within a job | Could Have |

### 5.8 Shortlist & Decision Management

| ID | Requirement | Priority |
| --- | --- | --- |
| SHORT-01 | HR Officer can mark any candidate with one of three statuses: Shortlisted, On Hold, Rejected | Must Have |
| SHORT-02 | HR Officer can add internal notes to any candidate | Must Have |
| SHORT-03 | HR Officer can change a candidate’s decision status at any time | Must Have |
| SHORT-04 | The dashboard clearly differentiates candidates by their decision status (color-coded rows or badges) | Must Have |
| SHORT-05 | A dedicated “Shortlist” tab shows only Shortlisted candidates for a job | Should Have |

### 5.9 Reporting & Export

| ID | Requirement | Priority |
| --- | --- | --- |
| RPT-01 | HR Officer can export the shortlisted candidates for a job as a PDF report | Should Have |
| RPT-02 | HR Officer can export the full candidate list (with scores) as an Excel (.xlsx) file | Should Have |
| RPT-03 | The job dashboard shows aggregate statistics: total applicants, average score, score distribution | Should Have |
| RPT-04 | System shows a breakdown of candidates by recommendation label (Strong / Potential / Not Recommended) | Could Have |

## 6. Non-Functional Requirements

### 6.1 Performance

| ID | Requirement |
| --- | --- |
| NFR-P01 | Single CV processing (parse + score + summary) shall complete within 15 seconds under normal API response times |
| NFR-P02 | The web application shall load any page within 2 seconds on a local network |
| NFR-P03 | The system shall support concurrent processing of up to 5 CVs simultaneously via async calls |

### 6.2 Security

| ID | Requirement |
| --- | --- |
| NFR-S01 | All passwords shall be stored using BCrypt hashing |
| NFR-S02 | JWT tokens shall expire after 8 hours |
| NFR-S03 | LLM API keys shall be stored in environment variables, never hardcoded in source code |
| NFR-S04 | Uploaded CV files shall be stored in a server-side directory, not publicly accessible via URL |
| NFR-S05 | All form inputs shall be validated server-side to prevent injection attacks |

### 6.3 Reliability

| ID | Requirement |
| --- | --- |
| NFR-R01 | The system shall handle LLM API timeouts (> 30 seconds) gracefully with a user-facing error message |
| NFR-R02 | Failed AI processing shall not block the system; other candidates shall continue processing |
| NFR-R03 | The system shall log all AI API calls, responses, and errors for debugging |

### 6.4 Usability

| ID | Requirement |
| --- | --- |
| NFR-U01 | The interface shall be responsive and usable on desktop browsers (Chrome, Firefox, Edge) |
| NFR-U02 | All AI processing states (Pending, Processing, Completed, Error) shall be clearly visible to the user |
| NFR-U03 | Error messages shall be descriptive and actionable, not raw system exceptions |

### 6.5 Maintainability

| ID | Requirement |
| --- | --- |
| NFR-M01 | The codebase shall follow layered MVC architecture (Controller → Service → Repository) |
| NFR-M02 | All service classes shall have unit tests with at least 70% coverage (Mockito + JUnit 5) |
| NFR-M03 | AI prompts shall be externalized into configuration files or constants, not scattered across code |

## 7. System Architecture

### 7.1 High-Level Architecture

┌──────────────────────────────────────────────────────────────┐
│                    Browser (HR Officer)                      │
│              Thymeleaf + Bootstrap 5 + Chart.js              │
└────────────────────────┬─────────────────────────────────────┘
                         │ HTTP / HTTPS
┌────────────────────────▼─────────────────────────────────────┐
│                  Spring Boot Application                     │
│                                                              │
│  ┌──────────────┐  ┌──────────────┐   ┌───────────────────┐  │
│  │  Auth Module │  │  Job Module  │   │  Candidate Module │  │
│  │  (Security)  │  │  (CRUD)      │   │  (Upload/Review)  │  │
│  └──────────────┘  └──────────────┘   └─────────┬─────────┘  │
│                                                 │            │
│  ┌──────────────────────────────────────────────▼─────────┐  │
│  │               AI Processing Service                    │  │
│  │   ParseService → ScoreService → SummaryService         │  │
│  │              (Spring WebClient — async)                │  │
│  └──────────────────────────────────────────────┬─────────┘  │
└─────────────────────────────────────────────────┼────────────┘
                                                  │ HTTPS
                                    ┌─────────────▼───────────┐
                                    │  LLM API (Claude / GPT) │
                                    └─────────────────────────┘
┌──────────────────────────────────────────────────────────────┐
│                      PostgreSQL                              │
│  users | jobs | candidates | parsed_profiles | score_records │
│   ai_summaries | shortlists                                  │
└──────────────────────────────────────────────────────────────┘

### 7.2 Technology Stack

| Layer | Technology | Version |
| --- | --- | --- |
| Language | Java | 17 |
| Framework | Spring Boot | 3.x |
| Web Layer | Spring Web MVC + Thymeleaf | Latest |
| Security | Spring Security + JWT (jjwt) | Latest |
| Data Access | Spring Data JPA + Hibernate | Latest |
| AI Integration | Spring WebClient (reactive HTTP) | Latest |
| File Parsing | Apache PDFBox (PDF), Apache POI (DOCX) | Latest |
| Database | PostgreSQL | 15+ |
| Frontend UI | Bootstrap 5 | 5.3 |
| Charts | Chart.js | 4.x |
| File Upload UX | Dropzone.js | 6.x |
| Build Tool | Maven | 3.x |
| Testing | JUnit 5 + Mockito | Latest |

## 8. Data Model

### 8.1 Entity Relationship Overview

users ────────────< jobs >────────────< candidates
                                            │
                                    ┌───────┼──────────┐
                                    │       │          │
                             parsed_profiles  score_records  ai_summaries
                                    
candidates ───────────< shortlists

### 8.2 Table Definitions

#### users

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| id | BIGSERIAL | PK | Auto-increment primary key |
| name | VARCHAR(100) | NOT NULL | Full display name |
| email | VARCHAR(150) | UNIQUE, NOT NULL | Login identifier |
| password_hash | VARCHAR(255) | NOT NULL | BCrypt hashed password |
| role | VARCHAR(20) | NOT NULL | ADMIN or HR_OFFICER |
| is_active | BOOLEAN | DEFAULT TRUE | Account status |
| created_at | TIMESTAMP | DEFAULT NOW() | Record creation time |

#### jobs

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| id | BIGSERIAL | PK | Auto-increment primary key |
| title | VARCHAR(200) | NOT NULL | Job title |
| department | VARCHAR(100) |  | Department name |
| location | VARCHAR(100) |  | Work location |
| jd_text | TEXT | NOT NULL | Full job description |
| required_skills | TEXT |  | Comma-separated skill list |
| min_experience_years | INTEGER | DEFAULT 0 | Minimum years required |
| required_education | VARCHAR(50) |  | HIGH_SCHOOL / BACHELOR / MASTER / PHD |
| deadline | DATE |  | Application deadline |
| status | VARCHAR(20) | DEFAULT ‘OPEN’ | OPEN or CLOSED |
| created_by | BIGINT | FK → users.id | HR Officer who created the job |
| created_at | TIMESTAMP | DEFAULT NOW() | Record creation time |

#### candidates

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| id | BIGSERIAL | PK | Auto-increment primary key |
| job_id | BIGINT | FK → jobs.id, NOT NULL | Associated job posting |
| original_filename | VARCHAR(255) | NOT NULL | Original uploaded filename |
| file_path | VARCHAR(500) | NOT NULL | Server-side storage path |
| raw_text | TEXT |  | Extracted plain text from CV |
| processing_status | VARCHAR(20) | DEFAULT ‘PENDING’ | PENDING / PARSING / SCORING / SUMMARIZING / COMPLETED / ERROR |
| error_message | TEXT |  | Error detail if processing failed |
| uploaded_at | TIMESTAMP | DEFAULT NOW() | Upload timestamp |

#### parsed_profiles

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| id | BIGSERIAL | PK | Auto-increment primary key |
| candidate_id | BIGINT | FK → candidates.id, UNIQUE | One profile per candidate |
| profile_json | JSONB | NOT NULL | Full structured profile from LLM |
| full_name | VARCHAR(200) |  | Extracted for indexing |
| email | VARCHAR(150) |  | Extracted for display |
| skills_array | TEXT[] |  | PostgreSQL array for filtering |
| years_experience | INTEGER |  | Extracted total years |
| education_level | VARCHAR(50) |  | Highest degree level |
| parsed_at | TIMESTAMP | DEFAULT NOW() | Parsing completion time |

#### score_records

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| id | BIGSERIAL | PK | Auto-increment primary key |
| candidate_id | BIGINT | FK → candidates.id, UNIQUE | One score per candidate |
| job_id | BIGINT | FK → jobs.id | Denormalized for query efficiency |
| total_score | NUMERIC(5,2) | NOT NULL | 0.00 – 100.00 |
| skills_score | NUMERIC(5,2) |  | Skills match sub-score |
| experience_score | NUMERIC(5,2) |  | Experience sub-score |
| education_score | NUMERIC(5,2) |  | Education sub-score |
| cert_score | NUMERIC(5,2) |  | Certifications sub-score |
| soft_skills_score | NUMERIC(5,2) |  | Language & soft skills sub-score |
| reasoning_json | JSONB |  | Per-criterion reasoning from LLM |
| scored_at | TIMESTAMP | DEFAULT NOW() | Scoring completion time |

#### ai_summaries

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| id | BIGSERIAL | PK | Auto-increment primary key |
| candidate_id | BIGINT | FK → candidates.id, UNIQUE | One summary per candidate |
| summary_text | TEXT | NOT NULL | 3–5 sentence plain-language summary |
| recommendation | VARCHAR(25) | NOT NULL | STRONG_MATCH / POTENTIAL_MATCH / NOT_RECOMMENDED |
| created_at | TIMESTAMP | DEFAULT NOW() | Summary generation time |

#### shortlists

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| id | BIGSERIAL | PK | Auto-increment primary key |
| candidate_id | BIGINT | FK → candidates.id, UNIQUE | One record per candidate |
| job_id | BIGINT | FK → jobs.id | Denormalized for filtering |
| decision_status | VARCHAR(20) | DEFAULT ‘PENDING’ | SHORTLISTED / ON_HOLD / REJECTED / PENDING |
| hr_notes | TEXT |  | Internal notes from HR Officer |
| decided_by | BIGINT | FK → users.id | HR Officer who made the decision |
| decided_at | TIMESTAMP |  | Decision timestamp |

## 9. AI Integration Design

### 9.1 LLM API Communication Pattern

All AI calls follow the same structure using Spring WebClient:

1. Build prompt  →  2. POST to /v1/messages  →  3. Receive response
     →  4. Validate & parse JSON  →  5. Persist to DB  →  6. Update status

### 9.2 Prompt Designs

#### CV Parse Prompt

SYSTEM:
You are an expert HR data extraction assistant.
Extract the following fields from the CV text below.
Return ONLY a valid JSON object — no explanations, no markdown fences.

USER:
CV Text:
"""
{raw_cv_text}
"""

Return this exact JSON schema:
{
  "full_name": "",
  "email": "",
  "phone": "",
  "location": "",
  "education": [
    { "institution": "", "degree": "", "field": "", "graduation_year": 0 }
  ],
  "work_experience": [
    { "company": "", "role": "", "start_year": 0, "end_year": 0, "responsibilities": "" }
  ],
  "skills": [],
  "certifications": [],
  "languages": []
}

#### Scoring Prompt

SYSTEM:
You are a senior recruiter evaluating candidate fit.
Score the candidate against the job description using the criteria below.
Return ONLY a valid JSON object — no explanations, no markdown fences.

USER:
Job Description:
"""
{jd_text}
"""

Candidate Profile:
"""
{parsed_profile_json}
"""

Return this exact JSON schema (all scores 0–100):
{
  "total_score": 0,
  "breakdown": {
    "skills_score": 0,
    "experience_score": 0,
    "education_score": 0,
    "cert_score": 0,
    "soft_skills_score": 0
  },
  "reasoning": {
    "skills": "",
    "experience": "",
    "education": "",
    "certifications": "",
    "soft_skills": ""
  }
}

#### Summary Prompt

SYSTEM:
You are a helpful recruiter assistant writing concise candidate summaries.
Write a 3–5 sentence summary of the candidate's fit for the role.
Be specific, objective, and professional.

USER:
Job Description:
"""
{jd_text}
"""

Candidate Profile:
"""
{parsed_profile_json}
"""

Return this exact JSON schema:
{
  "summary": "3–5 sentences about the candidate...",
  "recommendation": "STRONG_MATCH | POTENTIAL_MATCH | NOT_RECOMMENDED"
}

### 9.3 Error Handling Strategy

| Scenario | System Behavior |
| --- | --- |
| LLM API timeout (> 30s) | Retry once after 5 seconds; mark ERROR after 2 failures |
| Invalid JSON returned | Retry with an amended prompt requesting valid JSON only |
| API rate limit hit | Implement exponential backoff (5s, 15s, 30s) |
| Malformed CV (no readable text) | Mark as ERROR with message: “Could not extract text from file” |
| API key invalid | Log critical error, notify Admin via system alert |

## 10. UI/UX Requirements

### 10.1 Key Screens

| Screen | Description |
| --- | --- |
| Login Page | Email + password form, clean centered layout |
| Job List | Table of all jobs with status badges and candidate count |
| Job Create/Edit | Form with JD text area, skills input, dropdowns for education/experience |
| CV Upload | Dropzone area for drag-and-drop, file list with per-file status indicators |
| Candidate List | Ranked table with score bar, recommendation badge, decision status |
| Candidate Detail | Tabbed view: AI Summary |
| Candidate Comparison | Side-by-side cards + radar chart (2–4 candidates) |
| Shortlist View | Filtered view of Shortlisted candidates only |

### 10.2 Design Principles

- Color coding: Recommendation labels use green (Strong Match), yellow (Potential), red (Not Recommended)

- Processing states: Spinner/progress indicator during AI processing; status badge per candidate

- Responsive: Desktop-first, functional on 1280px+ screens

- Bootstrap 5: Use standard Bootstrap components for consistency and rapid development

## 11. User Stories

### Authentication

- US-01: As an HR Officer, I want to log in with my email and password so that I can access the system securely.

- US-02: As an HR Officer, I want to be automatically redirected to login if my session expires.

### Job Management

- US-03: As an HR Officer, I want to create a new job posting with a full JD so that candidates can be evaluated against it.

- US-04: As an HR Officer, I want to view all my job postings and their status so that I can manage multiple recruitment campaigns.

- US-05: As an HR Officer, I want to close a job posting when hiring is complete so that no new CVs are uploaded.

### CV Screening

- US-06: As an HR Officer, I want to upload multiple CV files at once so that I can submit all applications in a single action.

- US-07: As an HR Officer, I want the system to automatically extract and structure information from each CV so that I do not need to read them manually.

- US-08: As an HR Officer, I want each candidate to receive an AI-generated score so that I can quickly identify the most qualified applicants.

- US-09: As an HR Officer, I want a plain-language summary of each candidate’s strengths and gaps so that I can understand the AI’s evaluation without reading the full profile.

- US-10: As an HR Officer, I want to see all candidates ranked by score so that the most promising candidates are immediately visible.

### Review & Decision

- US-11: As an HR Officer, I want to filter candidates by score, skills, and experience so that I can narrow down to the most relevant profiles.

- US-12: As an HR Officer, I want to compare 2–4 candidates side-by-side with a radar chart so that I can make objective shortlisting decisions.

- US-13: As an HR Officer, I want to mark candidates as Shortlisted, On Hold, or Rejected and add notes so that my team can track the decision rationale.

- US-14: As an HR Officer, I want to export the shortlisted candidates as a PDF or Excel report so that I can share the results with hiring managers.

## 12. Acceptance Criteria

### AC-01: CV Upload and Processing

- Given an HR Officer uploads a valid PDF or DOCX CV file

- When the upload completes

- Then the system extracts text, sends it to the LLM, and displays the candidate with status COMPLETED within 15 seconds

### AC-02: AI Scoring

- Given a candidate CV has been parsed

- When the scoring process completes

- Then the candidate record shows a total score between 0 and 100, plus a breakdown score for each of the 5 criteria

### AC-03: Candidate Ranking

- Given a job posting has 5 or more completed candidates

- When the HR Officer views the candidate list

- Then candidates are displayed in descending order by total score by default

### AC-04: Error Handling

- Given the LLM API returns an error or times out

- When the system has retried twice

- Then the candidate status is marked ERROR with a descriptive message, and other candidates continue processing normally

### AC-05: Shortlist Export

- Given an HR Officer has shortlisted at least one candidate

- When they click Export

- Then a PDF or Excel file is downloaded containing the shortlisted candidates with their scores and summaries

## 13. Development Roadmap

### Sprint Plan (8 Weeks)

| Week | Sprint | Deliverables |
| --- | --- | --- |
| 1 | Foundation | Spring Boot project scaffolding, PostgreSQL schema, JWT auth, folder structure |
| 2 | Job Module | Job CRUD, JD input form, job list page, basic navigation |
| 3 | CV Upload | Drag-and-drop upload UI, PDF/DOCX text extraction, candidate record creation |
| 4 | AI Parsing | LLM API client setup, parse prompt, JSON response validation, parsed_profiles persistence |
| 5 | AI Scoring | Scoring prompt, weighted score calculation, score_records persistence, error handling |
| 6 | AI Summary | Summary prompt, recommendation label, ai_summaries persistence, candidate detail page |
| 7 | Dashboard & UX | Ranked candidate table, filters, radar chart comparison, shortlist management |
| 8 | QA & Delivery | Unit tests (Mockito), integration testing, export feature, bug fixes, demo prep |

### Priority Classification (MoSCoW)

| Priority | Features |
| --- | --- |
| Must Have | Auth, Job CRUD, CV upload, AI Parse, AI Score, AI Summary, Candidate ranking, Shortlist management |
| Should Have | Candidate filters, Comparison radar chart, Export PDF/Excel, Retry on API error |
| Could Have | Duplicate CV detection, Configurable scoring weights, Candidate search, Score distribution chart |
| Won’t Have (v1) | Email notifications, Chatbot screening, Job board integrations, Mobile app |

## 14. Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| LLM API returns inconsistent JSON | High | High | Strict prompt engineering + JSON schema validation + retry logic |
| LLM API costs exceed budget | Medium | Medium | Use free-tier models for development; mock API responses during unit testing |
| PDF text extraction fails on scanned/image CVs | Medium | Medium | Detect empty text extraction; display warning “CV may be image-based” |
| API rate limits during bulk processing | Medium | Medium | Implement async queue + exponential backoff |
| LLM hallucinations in scoring | Low | High | Display reasoning text so HR can verify; treat AI score as a guide, not a final decision |
| Scope creep during development | Medium | Medium | Strictly follow MoSCoW prioritization; defer non-must-have features |

## 15. Appendix

### 15.1 Glossary

| Term | Definition |
| --- | --- |
| JD | Job Description — the text defining requirements for a position |
| LLM | Large Language Model — AI model used for parsing, scoring, and summarizing CVs |
| CV / Resume | Curriculum Vitae — document submitted by a job applicant |
| Parse | Extract structured data (JSON) from unstructured CV text |
| Score | Numeric evaluation (0–100) of candidate fit against a JD |
| Shortlist | A curated subset of candidates selected for further interview consideration |
| JWT | JSON Web Token — stateless authentication token |
| JSONB | Binary JSON storage type in PostgreSQL, supports indexing |
| PDFBox | Apache library for extracting text from PDF files |
| POI | Apache POI — library for reading Microsoft Office formats (DOCX, XLSX) |

### 15.2 API Endpoint Overview

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /auth/login | Authenticate user, return JWT |
| POST | /auth/logout | Invalidate session |
| GET | /jobs | List all job postings |
| POST | /jobs | Create new job posting |
| GET | /jobs/{id} | Get job details |
| PUT | /jobs/{id} | Update job posting |
| PATCH | /jobs/{id}/close | Close a job posting |
| GET | /jobs/{id}/candidates | List candidates for a job (ranked) |
| POST | /jobs/{id}/candidates/upload | Upload CV files for a job |
| GET | /candidates/{id} | Get candidate detail (profile + score + summary) |
| PATCH | /candidates/{id}/decision | Update shortlist decision and notes |
| GET | /jobs/{id}/export | Export shortlisted candidates as PDF/Excel |

### 15.3 Environment Variables

# Application
SPRING_DATASOURCE_URL=jdbc:postgresql://localhost:5432/recruitiq
SPRING_DATASOURCE_USERNAME=postgres
SPRING_DATASOURCE_PASSWORD=your_password

# JWT
JWT_SECRET=your_jwt_secret_key_min_256_bits
JWT_EXPIRATION_MS=28800000

# LLM API
LLM_API_KEY=your_anthropic_or_openai_api_key
LLM_API_URL=https://api.anthropic.com/v1/messages
LLM_MODEL=claude-sonnet-4-20250514

# File Upload
UPLOAD_DIR=/var/recruitiq/uploads
MAX_FILE_SIZE_MB=5